## Slide 1: Crowd Science Mapper
Team: Hannah Aker
Sponsors: Dr. Mengyu Qiao and Gail Schmidt
Notes: Introduction, Team/Client, Project, Deliverables, Sprints, Backlog/User Stories, Requirements & Specifications

## Slide 2: Deliverables
Proof-of-concept generic crowd sourcing website
Interface for user to view and report events
Scope does not include mobile applications

## Slide 3: User Stories
As a user, I want to be able to view a visual map representation of event reports and a detailed list of event reports.
As a user, I want to be able to register and login and submit an event report.
As a user, I want to be able to select which set of events I would like to view.

## Slide 4: Backlog
Navigation Bar
New User Registration
User Login
Event Reporting Interface
Detailed Event List
Map Representation of Events
User Selection of Event Set to View

## Slide 5: Requirements and Specifications
This project will be a HTML based webpage using JavaScript JQueries to post to PHP files which will query a Mongo database, and hosted on an Apache server.

## Slide 6: Sprints
Sprint 1:
Documentation: Requirements
Review Code from LCM project
Sprint 2:
Documentation: Requirements, Project, Overview, Mission/Elevator
Login and Register
Sprint 3:
Documentation: Project, Overview, Mission/Elevator
Login and Register

## Slide 7: Sprints Continued
Sprint 4:
Documentation: Project Revisions
Database Design and Sample Data
Event Set Selection
Sprint 5:
Documentation: Design, Testing, Prototypes
Event Reporting
Detailed Event List
Event Map
Individual Event View
Event Set Picture Carousel

## Slide 8: Sprints Continued
Sprint 6 (in progress):
Documentation: Design, Testing, Code Reference Manual, User Documents
Final Project Testing

## Slide 9: Architecture, Dataflow, and Communications
Notes: Architecture, Design, Technical Aspects, Data structures, Dataflow, Communications, Tools

## Slide 10: Database Design

## Slide 11: Design

## Slide 12: Design

## Slide 13: Technical Aspects and Tools
Code editing: Notepad++
Remote Desktop Connection
Apache 2.2
Mongo DB 2.4.9

## Slide 14: System Integration
No Unit Testing – Didn’t use IDE with facility for that
Traceability Matrix
No Beta Testing – Would have if time
Testing
System is internally integrated. No larger system to be integrated into.
Notes: Unit or Component Testing, System Testing, System Integration, Remaining backlog, Revised goals and Revised Deliverables

## Slide 15: Traceability Matrix
Requirement | Test Case | Result
Each page shall contain a navigation bar at the top of the page. | By Examination | Pass
The navigation bar will have buttons for logging in, new user registration, logout, and event reporting, where appropiate. | By Examination | Pass
The navigation bar shall contain a drop down box for selecting the event set. | By Examination | Pass
The selected event set shall maintain its state when navigating to a different page or refreshing the page. | Select event set on index page, navigate to report page, verify that selection was maintained. Refresh page and verify that selection was maintained. | Pass
Continued in Design Document

## Slide 16: Remaining Backlog
Documentation: Design, Testing, File Reference Manual, User Documents (Basic Help Guide)
Final Testing
Minor changes

## Slide 17: Project Successes
Jiasong stopped making substantial contributions to the project halfway through Sprint 2, removed from the team prior to the start of Sprint 4
Project Issues
Sprint 4 and 5 went great! Was even able to add some additional features to the project.

## Slide 18: Project Revisions
Administration user interface removed from the scope of the project
Minor revisions to documentation with team member removal

## Slide 19: Risk Analysis
Because the deliverable is essentially finished and fully functional, very low risk at this point
Risk of loosing a team member
Risk of failing final testing
Risk Mitigation
When Jiasong was removed from the team, the project was revised to account for a missing team member
Any failed test will be immediately fixed, or extensively documented if not fixed.
Notes: Successes (goals met), Issues or problems (goals not met), Risk Analysis, Risk Mitigation, Timeline, Budget/costs, Intellectual Property Aspects, Licensing

## Slide 20: Timeline

## Slide 21: Budget/Costs
Server provided by SGT, no other costs
Intellectual Property
Currently not licensed, would fall under an educational license
Licensing
Owned by SDSMT

## Slide 22: Prototype Demo
http://52.23.113.55/crowdscience/
Notes: Prototypes and Demos